Assignment: Agile Project Planning — Create a Shipping Epic for Amazon.in

Split it into:

**Features:**

1. Shipping Method Selection
2. Track Shipments
3. Manage Shipping Addresses
4. Shipping Notifications

**User Stories:**

1. Shipping Method Selection
2. Select Same-Day Delivery
3. Select Free Shipping (for Eligible Product)
4. Track Shipments
   1. View Shipment Status
   2. Receive Shipping Updates
5. Manage Shipping Addresses
   1. Add a New Shipping Address
   2. Edit an Existing Shipping Address
   3. Delete a Shipping Address
6. Shipping Notifications
   1. Notify Customer When Shipment is Dispatched
   2. Notify Customer When Shipment is Out for Delivery

**Tasks:**

1. Shipping Method Selection

* **UI Layer** – 4 hrs
* **API Layer** – 6 hrs
* **DB Layer** – 5hrs

1. Track Shipments

* **UI Layer** – 5 hrs
* **API Layer** – 6 hrs
* **DB Layer** – 5 hrs

1. Manage Shipping Addresses

* **UI Layer** – 3 hrs
* **API Layer** – 5 hrs
* **DB Layer** – 4 hrs

1. Shipping Notifications

* **UI Layer** – 5 hrs
* **API Layer** – 7 hrs
* **DB Layer** – 6 hrs